## Slide 1: XP – Extreme Programming

## Slide 2: What is Extreme Programming ?
  XP is an agile engineering methodology, focused on delivering usable software iteratively in projects that are expected to change as time goes on. XP is geared toward integrating new requirements as they become known, and ensuring that the quality of the new code written to fulfill those requirements remains high.
XP takes commonsense principles and practices to extreme levels

## Slide 3: What is difference between Scrum & XP?
Scrum is more high level, focusing on the management of the project (e.g. the requirements or features are managed) rather than specifying or defining engineering practice such as pair programming or test driven development
The length of an iteration in XP is usually 1-3 weeks whereas, in Scrum sprints are 2-4 weeks
Once sprint starts, customer cannot change the requirements, in other words the customer will have to wait until the sprint finishes. In XP however, requirements can change anytime
In XP features are developed in a strict order whereas in Scrum, the team is free to choose the features to be developed. Sequence does not matter
Both define the role of a coach, In Scrum it is called Scrum Master and requires (or strongly recommended) certification, whereas, XP defines the role of coach quite informally and the role may float between members of the team.
Scrum and XP are often used together: Scrum defines the framework and XP defines the engineering practices and they fit together nicely.
Notes: Added taking reference from CSM material

## Slide 4: XP Values
XP is based on 5 core values:
  Simplicity - We will do what is needed and asked for, but no more. We will take small simple steps to our goal and mitigate failures as they happen.
  Communication - Everyone is part of the team and we communicate face to face daily. We will work together on everything from requirements to code. We will create the best solution to our problem that we can together.
  Feedback - We will take every iteration commitment seriously by delivering working software. We demonstrate our software early and often then listen carefully and make any changes needed.
  Respect - Everyone gives and feels the respect they deserve as a valued team member. Everyone contributes value even if it's simply enthusiasm. Developers respect the expertise of the customers and vice versa.
  Courage - We will tell the truth about progress and estimates. We don't document excuses for failure because we plan to succeed.

## Slide 5: Rules of XP
Planning –
    User stories are written.
    Release planning creates the release schedule
    Make frequent small releases
    The project is divided into iterations
    Iteration planning starts each iteration
Managing –
    Give the team a dedicated open work space
    Set a sustainable pace
    A stand up meeting starts each day.
    The Project Velocity is measured.
    Move people around
    Fix XP when it breaks.
  Designing –
    Simplicity
    No functionality is added early
    Refactor whenever and wherever possible.
Notes: Above are the XP rules around basic Engg practises/activities followed in any development project
Keep the system uncluttered with extra stuff you guess will be used later. Extra functionality will always slow us down and squander our resources. Keeping your code ready for unexpected changes is about simple design. Adding extra flexibility beyond what you need now always makes a design more complex.

## Slide 6: Rules of XP
Coding –
    The customer is always available
    Code must be written to agreed standards
    Code the unit test first
    All production code is pair programmed
    Only one pair integrates code at a time
    Integrate often
    Set up a dedicated integration computer
    Use collective ownership
  Testing
    All code must have unit tests
    All code must pass all unit tests before it can be released.
Notes: One of the few requirements of extreme programming (XP) is to have the customer available. Not only to help the development team, but to be a part of it as well. All phases of an XP project require communication with the customer, preferably face to face, on site. It's best to simply assign one or more customers to the development team.
You create one test to define some small aspect of the problem at hand. Then you create the simplest code that will make that test pass. Then you create a second test. Now you add to the code you just created to make this new test pass, but no more! Not until you have yet a third test. You continue until there is nothing left to test. The code you will create is simple and concise, implementing only the features you wanted

## Slide 7: XP Process flow
Planning
Design
Coding
Test
refactoring
Release
(Software increment-
project velocity
computed)
Acceptance testing
Unit test
Pair
Programming
Continuous
integration
Spike solutions
prototypes
Simple design
User stories
values
acceptance test criteria
Iteration Plan

## Slide 8: XP Roles
Customer
    Writes User Stories and specifies Functional Tests
    Sets priorities, explains stories
    May or may not be an end-user
    Has authority to decide questions about the stories
Programmer
    Estimates stories
    Defines Tasks from stories, and estimates
    Implements Stories and Unit Tests
Coach
    Watches everything, sends obscure signals, makes sure the project stays on course
    Helps with anything
Tracker
    Monitors Programmers’ progress, takes action if things seem to be going off track.
    Actions include setting up a meeting with Customer, asking Coach or another Programmer to help

## Slide 9: XP Roles contd
Tester
    Implements and runs Functional Tests (not Unit Tests!)
    Graphs results, and makes sure people know when test results decline.
Doomsayer
    Ensures that everybody knows the risks involved
    Ensures that bad news isn't hidden, glossed over, or blown out of proportion
Manager
    Schedules meetings (e.g. Iteration Plan, Release Plan), makes sure the meeting process is followed, records results of meeting for future reporting, and passes to the Tracker
    Possibly responsible to the Gold Owner.
    Goes to meetings, brings back useful information
    Pays for pizza
Gold Owner
  The person funding the project, which may or may not be the same as the Customer

## Slide 10: XP : 12 Practices
The Planning Game
Small Releases
Metaphor
Simple Design
Testing
Refactoring
Pair Programming
Collective ownership
Continuous integration
40-hour week
On-site customer
Coding standards
Notes: The Planning Game — Quickly determine the scope of the next release by combining business priorities and technical estimates. As reality overtakes the plan, update the plan.
Small releases — Put a simple system into production quickly, then release new versions on a very short cycle.
Metaphor — Guide all development with a simple shared story of how the whole system works. Comparison of 2 unlikely things e.g. life is a journey.
Simple design — The system should be designed as simply as possible at any given moment. Extra complexity is removed as soon as it is discovered.
Testing — Programmers continually write unit tests, which must run flawlessly for development to continue. Customers write tests demonstrating that features are finished.
Refactoring — Programmers restructure the system without changing its behavior to remove duplication, improve communication, simplify, or add flexibility.
Pair programming — All production code is written with two programmers at one machine.
Collective ownership — Anyone can change any code anywhere in the system at any time.
Continuous integration — Integrate and build the system many times a day, every time a task is completed.
40 hour week — Work no more than 40 hours a week as a rule. Never work overtime a second week in a row.
On-site customer — Include a real, live user on the team, available full-time to answer questions.
Coding standards — Programmers write all code in accordance with rules emphasizing communication through the code.

## Slide 11: XP Practices
The Planning Game
  Quickly determine the scope of the next release by combining business priorities and technical estimates. As reality overtakes the plan, update the plan.
Small Releases
  Every release must be as small as possible
  Contain the most valuable business requirements
  Release has to make sense
  Collective ownership
  Anyone can change any code anywhere in the system at any time.
Metaphor
  Put a simple system into production quickly, then release new versions on a very short cycle.
Notes: Though XP has 12 Practices, TechM has adopted 6 basic practices for Agile Implementation @ TechM and among the same practices have been explained in detail here. The most common practices followed are:
Small Releases
Continuous Integration
Refactoring
Coding Standards
Planning Game
Pair-Programming.
Pair-Programming is followed only when there are new members in the team so that they get on-the-job experience.

## Slide 12: XP Practices
  Pair programming
    All production code is written with two programmers at one machine.
  Continuous Integration
  Code is integrated and tested after a few hours
  Daily builds are for wimps
    Build, end to end, at every check in
    Check in frequently
    Put resources on speeding build time
    Put resources on speeding test time
  Reduces project risk:
    You’ll never spend days chasing a bug that was created some time in the last few weeks
  Provides valuable human benefit during development
Notes: Though XP has 12 Practices, TechM has adopted 6 basic practices for Agile Implementation @ TechM and among the same practices have been explained in detail here. The most common practices followed are:
Small Releases
Continuous Integration
Refactoring
Coding Standards
Planning Game
Pair-Programming.
Pair-Programming is followed only when there are new members in the team so that they get on-the-job experience.

## Slide 13: XP Practices
  Simple design
  The system should be designed as simply as possible at any given moment. Extra complexity is removed as soon as it is discovered.
  40 hour week
  Work no more than 40 hours a week as a rule. Never work overtime a second week in a row.
  Testing
    Programmers continually write unit tests, which must run flawlessly for development to continue. Customers write tests demonstrating that features are finished.
  On-site customer
    Include a real, live user on the team, available full-time to answer questions.
Notes: Though XP has 12 Practices, TechM has adopted 6 basic practices for Agile Implementation @ TechM and among the same practices have been explained in detail here. The most common practices followed are:
Small Releases
Continuous Integration
Refactoring
Coding Standards
Planning Game
Pair-Programming.
Pair-Programming is followed only when there are new members in the team so that they get on-the-job experience.

## Slide 14: XP Practices
  Refactoring
  Refactoring is a disciplined technique for restructuring an existing body of code, altering its internal structure without changing its external behavior.
Meaning of word Factoring
2
x − 1 can be factored as (x − 1 ) (x + 1)
What have we done ? We have simplified further
In software refactoring it means
  Rejuvenating old designs
  Removing redundancy
  Eliminating unused functionality
  We cannot check in our code until:
    All tests are green.
    All duplication has been removed.
    The code is as expressive as we can make it

## Slide 15: XP Practices
Coding Standards
    Consensus of coding style and practices
    Contributes to definition of clean code and “doneness”
    Goal is that code looks anonymous
    All code should look the same
    It should not possible to determine who coded what based on the code itself
  Constraints
    System should have the fewest possible classes
    System should have the fewest possible methods
    Comments should be minimized

## Slide 16: Pair Programming
2 people work together at one PC to create a code for a story
One person types and thinks tactically about the method being created
Other thinks strategically about how that method fits into the class

## Slide 17: Pair programming - Concerns
Productivity will be halved
With collective code ownership, it will be difficult for programmers to be recognized and compensated
It is annoying having someone looking over your shoulder while you program
Pair programming will interfere with "flow", which requires solitude and silence
But what has been observed …..

## Slide 18: Pair programming – Success trends
Lesser than double Efforts
High Quality
Lesser LOC
People enjoy working in pairs

## Slide 19: Pair programming-Take Care…

## Slide 20: Stages of an XP project
Initiation
    User Stories
Release Planning
Release (each Release is typically 1 - 6 months)
    Iteration 1 (typically 1 - 3 weeks)
      Development
      Deployment
      Acceptance Testing
    Iteration 2
      Development
      Deployment
      Acceptance Testing
      - Iteration n

## Slide 21: Advantages of XP
Customer focus increases the chance that the software produced will actually meet the needs of the users
The focus on small, incremental release decreases the risk on your project: by showing that your approach works and by putting functionality in the hands of your users, enabling them to provide timely feedback regarding your work.
Continuous testing and integration helps to increase the quality of your work
XP is attractive to programmers who normally are unwilling to adopt a software process, enabling your organization to manage its software efforts better.

## Slide 22: Disadvantages of XP
XP is particularly vulnerable to "bad apple" developers who:
  don't work well with others
  who think they know it all, and/or
  who are not willing to share their "superior” code
XP will not work in an environment where a customer or manager insists on a complete specification or design before they begin programming.
XP will not work in an environment where programmers are separated geographically.
XP has not been proven to work with systems that have scalability issues (new applications must integrate into existing systems).

## Slide 23: Definition of DONE (DoD)
Manager – Is the feature you were working on “done”?
Developer - “Yes” ..I checked in the code and had unit tested it…so its “done” from my side.
Manager - Great, then we will go ahead and deploy it into the UAT environment
Developer- But it has not been fully tested by QA, and still need to pass a code review
Manager- Well…….that means its not DONE…..
Root Cause of above “very common ” scenario in Scrum is – there is no common, clear, discussed, agreed upon definition of “Done” for a sprint within the scrum team.

## Slide 24
Definition of DONE (DoD)
Definition of done (DoD) captures activities, that can be realistically committed by the team, to be completed at each level (feature, sprint, release)
Definition of DONE (DoD)
DoD is a checklist of valuable activities required to produce software in each sprint
Ideally, potentially shippable is equivalent to the Definition of Done
DoD is orthogonal to user acceptance criteria for a feature
DoD is the primary reporting mechanism for team members.
The DoD is used to validate whether all major tasks are accounted for
Different DoD at various levels:
DoD for a feature (story or product backlog item)
DoD for a sprint (collection of features developed
within a sprint)
DoD for a release (potentially shippable state)

## Slide 25
Examples of DoD